## Slide 1: Test Plan
Ha Nguyen

## Slide 2: Agenda
Test Plan Process
Test Plan Structure
Test Plan Objectives
Open discussion

## Slide 3: Test Plan Objectives
Identify testing scope
Identify testing risks
Identify acceptance criteria
Obtain commitment from affected groups
Brings in Effective collaboration among the teams
Specify deliverables
Define test strategy
Define the Responsibilities
Decide on Automation Early
Decide on Test Metrics & Manage through Metrics

## Slide 4: Test Plan Process
Test planning
Project plan
Customer requirements and Acceptance criteria
Test plan document
Project Plan: what information should be get?
  - When requirement specification is available
  - When detail design is available
  - When the first testing task can start
  - Date of releases

## Slide 5: Test Plan Process
Test planning
Project plan
Customer requirements and Acceptance criteria
Test plan document
Customer requirements and Acceptance criteria
  - SRS: Software Requirement Specification
  - Acceptance criteria

## Slide 6: Test Plan Structure
Introduction
Define requirements for test base on acceptance criteria
Define test strategy base on requirements for test: test types, stages, tools
Define resources and responsibilities
- Define the system: hardware & software for testing
Define Test milestones
Define deliverables of test: Test Plan, Test Case, Test Report

## Slide 7
Introduction
Purpose: Briefly about the purpose and organization of the documents
Background information: Briefly information of the project
Document reference: List all documents used to create Test Plan
Scope of testing:
    List stages of testing
    List of test types
    List any assumptions
    Plan defects
Constraints: List any constraints on test environment, resource, schedules, test tools
Risk list: List any risks that may affect the design or execution of testing

## Slide 8
Define requirements for test base on acceptance criteria
List items that have been identified as targets for testing
Functional requirements
Non-functional requirements
List of features and functions not to be tested

## Slide 9
Test Stages – Test Types
Test Level: The levels in which the test will be executed
Unit test
Integration test
Test Types: all Types of test to execute:
System test
Acceptance test
Function test
User interface test
Performance test
Security and Access Control Testing
Regression Testing
etc…..

## Slide 10
Tools
List test tools will be employed for this project
Tool for log defects/bugs
Load test tool
Example:
Performance test tool
Automatic generated data tool
Tools are used for Graphic test
Eye Dropper: for colors
VRuler: to measure the distances
Unit Test tools: MAULA, JUnit, NUnit, …
Function test tools: Rational Robot test, Ruby-Watir
  Load test: Rational Load test, OpenSTA

## Slide 11
Resources
Human resource: Test Leader, Testers, infrastructure management
Define worker/doer
Specific responsibilities/comments
System: list of required software, hardware requirements
Server
Client
Database server

## Slide 12
Estimation - Reality
List test tools will be employed for this project
List all requirement for test (functional and non functional)
Divide requirement for test into 3 category of complexity: simple, average, complex
Historical Data:
For each category, input estimated effort for test tasks: study requirement, create test case,
test data, etc.
Add effort for test plan and other management works (if have)
Based on effort rate of testing/project size
Based on domain
Based on market: different market -> different rates
Got total effort for test
Estimate for each tasks of test milestone

## Slide 13
Milestones
Milestone name:
Effort: in person-day
Test planning
Test design
Test execution
Test evaluation
Start date
End date

## Slide 14
Deliverables
Product deliverable name
Deliverable date
Test Plan
Test Cases
Test Report
Delivered by: Tester/ Test Leader
Delivered to: Test Leader/ PTL/QA

## Slide 15
Who do the test plan?
Test leader or senior test
In the fact, test plan belongs to the milestones of project, we don’t have a standard template for all

## Slide 16
Software requirement: We have a software requirement. Build a website with features:
- User can login to website
- User can register new account
- User can see all products of website
- User can use the payment of website
Your team: Assumption that we understand about requirement above.
We create a test plan for Phase 1 of this project with all items that you
need for testing( You can list whatever you think)
Some examples you can present: Product Name, resources, strategy, time,
environment, hardware, software, tool for test, ….

## Slide 17: Thanks for your listening