## Slide 1: Test Report
Ha Nguyen

## Slide 2: Agenda
Test Report Concepts
Test Report Process
Test Report Template

## Slide 3
Test Report Concepts

## Slide 4: Test Case Execution Status
Blocked
Passed/OK
Failed/NOK/NG
NA/Skipped
Not Tested
Actual result is meet requirement (expected result)
Actual result isn’t meet requirement (expected result)
Can not executed because pre-requisites was failed
Not applicable, out of scope testing
Has not executed

## Slide 5: Test Metrics
Test Coverage: The degree, expressed as a percentage, to which a specified coverage item has been exercised
Test Success Coverage: The degree, expressed as a percentage of success, to which a specified coverage item has been exercised
Test Effectiveness:
- Indicates effectiveness and productivity of the Test.
- Measures quality of the TESTED products

## Slide 6
Defect Type | Description
Business logic | 
Security – Access control | 
Feature missing | 
Functionality (Other) | 
Performance | Slowly, not response as expected time.
Requirement misunderstand | Team misunderstand requirement from customer specs
Data – Database integrity | 
User interface | Layout of application different with screen design like image, color
Coding logic | 
Document | 
Defect Report

## Slide 7
Defect Severity | Weight | Description
Fatal | 10 | Critical defect making the system crash, cannot recover data
Serious | 5 | Defect making the major function cannot work or work incorrectly. E.g. User can see/do the activity without his permission.
Medium | 3 | Defect making the minor function cannot work or work incorrectly. E.g. System returns incorrectly with invalid data, boundary value, performance slowly.
Cosmetic | 1 | Defect of interface, no impact to functionality. E.g. Layout of form not good, wrong with Tab order, default focus, short key…
Defect Severity

## Slide 8
Defect Priority
Defect Priority | Description
Immediately | Defect should be fixed right away or within 01 day after logging
High | Defect should be considered fixing within 02 - 04 days after logging
Normal | Defect should be considered fixing within 05 - 08 days after logging
Low | Defect can be delayed (to be fixed later when appropriate)

## Slide 9: Defect Metrics
Leakage: measure quality of the product and service after delivery for acceptance test
(QC Activity = Acceptance test)
or
or
(Weighted Defect/Size or Defect/Size)
Defect Rate: metric to measures quality of overall project's products.

## Slide 10: Defect Trend
Give an overall picture of product quality
Predict defects in the near future (next days)
Identify high-risk areas to focus for quality
improvement

## Slide 11
Test Report Process

## Slide 12
Define Objectives for
Test level
Collect
Test results
Analyze Test results
Create Summary report
Test Coverage
Test Success Coverage
Defect Rate
Leakage
Test status
Execute Date
Build Version
Defect Data
Test Log
Compare results against objectives
Point out important issue
Exit criteria
Steps

## Slide 13: Questions for creating report
How can testers present that information in an easy-to-understand format?
How can I present the information so that it is believable?
What is important point need to take action?

## Slide 14: When do we create a report?
End of testing level: UT, IT, ST, UAT
Daily, Weekly, or Milestones
Critical bug was found

## Slide 15: Tips
Send report to review before baseline a report for team
No focus to personality
As a service you provide

## Slide 16
Test Report Template

## Slide 17: Template

## Slide 18
Defect Type | Fatal | Serious | Medium | Cosmetic | Total (W.def) | %
Business logic | 1 | 9 | 332 | 31 | 1082 | 58.7
Coding logic | 1 | 2 | 112 | 12 | 368 | 20
Coding standard |  |  | 4 |  | 12 | 0.7
Data - Database integrity |  |  | 3 |  | 9 | 0.5
Design issue |  |  | 1 |  | 3 | 0.2
Feature missing |  |  | 6 | 4 | 22 | 1.2
Functionality (Other) |  |  | 18 | 4 | 58 | 3.1
Other |  |  | 5 | 2 | 17 | 0.9
Performance |  | 2 | 3 | 1 | 20 | 1.1
Req misunderstanding |  |  | 2 |  | 6 | 0.3
Security - Access Control |  |  | 1 |  | 3 | 0.2
User Interface |  |  | 30 | 152 | 242 | 13.1
Total | 2 | 13 | 517 | 206 | 1842 | 100
Requirement workshop
Review code
Prototype designer
Coding convention
Purpose: defect high-defect types
Defect Type Report

## Slide 19
Purpose: detect defects relating to severity cause to system hangs or functions work incorrectly
Defect General/Severity Report
Unit Test before integration
Common defects relating interface

## Slide 20
Purpose: give general picture of the defect trend, predict defects in the near future
Defect Trend Report
Package seem that stable in the end of phase.

## Slide 21
Defect Trend Report
There are many defect found in the end of testing phase

## Slide 22
Defect By Test Case
Purpose: List defect found by Test Case

## Slide 23
Test Summary Report
Test Summary Report: a document summarizing testing activities and results. It also contains an evaluation of the corresponding test items against exit criteria (E.g. final metrics, status of passed or failed, resource use, efficiency…)
Test Summary Structure:
Summary
Test Case result report
Defect Report
Open point

## Slide 24: Corner for us
Execute test cases to find bugs and create test reports that you studied above
Design test cases for it.
Based on AB-SD system: choose Maintain Programmes screens and you will do some tasks as below:

## Slide 25: Thanks for your listening