## Slide 1: Configuration Management
Instructor: <Instructor name>
Notes: Initial training program is to socialize newcomers. They will get familiar with software process, technology used here.
Then they will do a project in team of 4-5 newcomers with a team leader. The project obeys the development process.

## Slide 2: Introduction
Attendees: All members in project
Duration: 1.5h

## Slide 3: Objectives
After the course, student will achieve (be able to):
Understand concepts related to Configuration Management
Use version management tool effectively
Identify CSCI, CI
Baseline
Understand and implement the CM processes

## Slide 4: Table of contents
Concept: CM, CSCI, CI
Promotion Model of CSCI
Baseline process
Access control
Configuration Control Process
Change control
Configuration Audit
CM with SVN

## Slide 5: CI Concept
Computer Software Configuration Item (CSCI)
  A software item which is identified for configuration management or, an aggregation of software that satisfies an end user function and designated for separate configuration management
Configuration Item (CI)
  A configuration item is a uniquely identifiable subset of the CSCI that represents the smallest portion of the system to be subject to independent configuration management change control procedures. Configuration items need to be individually controlled because any change to a configuration item may have some effect upon the properties of the system
Software Project Artifacts
CSCI
CSCI
CI
CI
CI
CI

## Slide 6: Categories of CSCI
Project management configuration items
    Proposal, Estimation, WO
    Project plan, Schedule, CM Plan
Requirements & design configuration items
    URD
    Requirements specifications
    Design documents: High level design/ADD, Detailed design
    Use case model files
    Prototype
    Coding Convention
Build configuration items
    Source code
    Test documents: TP, TC, Test Report
    Other technical docs: Installation guide, Release Note, User manual, System description, …

## Slide 7: Categories of CSCI
Process configuration items
    Template: template TC, template design,…
    Guideline
    Standard/Convention
    Checklist
    Rule….
Infrastructure configuration items
    Hardware
    Software
    Equipment
    Network…

## Slide 8: Level of CI
Baseline level
    CIs are defined as products and should identify date for review and approval: Proposal, estimation, Project plan document, Requirement document, design document, test document, Development document, source code …
Control level
    CIs are created and monitored for management purpose and are kept in project folder or by tools, but not baselined. For example: Change Request database, Weekly/Milestone reports, …
    CIs of this level are project records such as review/ audit/ inspection checklists, meeting minutes, etc. and are kept in project folder only.

## Slide 9: Need for CM
Enables the team to work together in a stable and flexible environment
Maintains the integrity and control of software products throughout the life cycle
Enforces the discipline on the control in the change of the software product and documents
Enhances the productivity in long run
Easy identification of artifacts in case of future maintenance and
Mainly the success of any project depends on the strong CM plan

## Slide 10: Steps involved in CM
Configuration Identification :
Identification of Items to be put under configuration management
Configuration Control
Provides mechanism to process change requests, to track changes, to distribute changes and to maintain past versions
Status Accounting
Provides formalized recording and reporting of established configuration items
Reviews/Audits
Access Control

## Slide 11: CM Plan
CM Plan is a must-read document of all members of project team at the beginning of the project.
CM Plan defines the rules for naming documents.
CM Plan defines the location for storing documents.
CM Plan defines how to control different versions of source code and their purpose
There is a Configuration Manager for every project who usually a Project Technical Leader.

## Slide 12: Promotion Model of CSCI
Development
Next-Build
Quality-Control
Release

## Slide 13: Baseline process
Draft Area (WIP)
Baseline area
(Controlled)
Baseline
Revise
Create CI
Release CI
Baseline
Record
Baseline
Record
Config
Register
CSCI type
Before Baseline point
At Baseline
Source
Store in a folder of VM Tool
Put under common label inside VM repository
Binary
Store in WIP project folder or in a folder of VM Tool
Store in FINAL project sub-directory according to baseline ID

## Slide 14: Baseline for All Types of CI
Configuration Item | CSCI Type | Baseline Point | VM Label
Documents & Sources before starting the modifications | Requirement | START-UP | Startup_DDMMMYY
Requirements specification | Requirement | After Requirements specification approval | ForReview_DDMM BaselineAt_DDMM
Design documents | Design | After Design approval | ForReview_DDMM BaselineAt_DDMM
Project Plan | Project Management | After review and approval. | ForReview_DDMM BaselineAt_DDMM
Source Code & related files | Source | Ready for Review | ForReview_DDMMMYY
 |  | Ready for System test | ForTest_DDMMMYY
 |  | Ready for Release | Release_DDMMMYY

## Slide 15: Version control for documents
1/ Use version number suffix to control different version
2/ Three schemes:
vx.x : v1.15
YYYYMMDD : 20071017
Combined: v1.15_20071017
3/ Selected scheme may depend on customer requirement
4/ Examples:
DMS_TestPlan_v1.20,
DMS_Project_Schedule_20071113

## Slide 16: Project directory
Project repository directory
  <<Domain Name>/<Project Name>
  ARCHIVE <Store CIs at project baseline point>
  <BaseLine Names>
  <CSCI name>
  Baseline report
  AUDIT <Store review records by QA>
  REFERENCE <Store all CIs that used to refer>
  CustomerSupplied
  ProcessTemplate
  WIP
  Deliverables <Store all CIs delivered to customer>
  Documents
  Letter
  Minutes
  Plan
  Report
  Source
  Users
  WIP: Work In Progress

## Slide 17: Access control
Environment | Directory | VM Folder | Role | Access Rights
Development/ Next_Build | WIP | DEV_xxx | Development Team | Read, Write
 |  |  | Configuration Controller | Rights to migrate from Development to Next_Build environment
Test |  | TST_xxx | Test Team | Read
 |  |  | Configuration Controller | Rights to migrate from Next_Build to Test environment
Release | FINAL | REL_xxx | Release Team | Rights to migrate from Test to Release environment

## Slide 18: Configuration Control Process
Project created in VM by CC. All sources/documents are added to VM Repository
Developer checks out files (and locks) to working directory from VM.
Changes are made & tested in working directory by Developer
Unit testing is done in the working directory by the developer
Developer checks-in the file back in VM repository (with appropriate remarks)
Development team gives proper labels to the sources before giving it for the review. Reviewer in the development team checks the sources along with the appropriate checklist and gives the comments.
Once coding & review are completed, PL or developer does the labeling of CSCI for migration to Next_Build environment.
Developer of other CSCI can make use of shared CSCIs stored in Next_Build environment to build their executable
Project leader can choose whether to migrate individual CSCI or whole project to the QA level. The promotion is done by CC
Modification if any, after unit testing
Modification if any, after review
Testers get the latest version from QA environment and conduct testing. If defect found, the code is fall back at Development level and after bug-fix, it then will be promoted again
CC promote the whole project from QA level to Release level (after certain quality criteria has been meet) & produce corresponding baseline record
Bug fix
Release team will do FIR on the content of Release level. After that the project will be released to client from there.

## Slide 19: Q & A