## Slide 1: Test Plan
Instructor: ThS. Vũ Đình Hồng
Last updated: Mar-2014

## Slide 2
Duration: 2 Hours
Audience: Testers
Content:
    Test plan process
    Test plan structure
    Quiz
Agenda

## Slide 3: Objectives
After the course, student will:
Understand the way to create a Test Plan:
  Input
  Output
Using Test Plan checklist to review a Test Plan
Know Test tools available to use
…

## Slide 4: Test Plan Objective
Identify testing scope
Identify testing risks
Identify acceptance criteria
Obtain commitment from affected groups
Brings in Effective collaboration among the teams
Specify deliverables
Define test strategy
Define the Responsibilities
Decide on Automation Early
Decide on Test Metrics & Manage through Metrics

## Slide 5: Test Plan Process
Test planning
Project plan
Customer requirements and Acceptance criteria
Test plan document
Notes: This slide is used to show the input and output of creating test plan

## Slide 6: Input of Test Plan
Project Plan: what information should be get?
  When requirement specification is available
  When detail design is available
  When the first testing task can start
  Date of releases
Customer requirements and Acceptance criteria
  SRS: Software Requirement Specification
  Acceptance criteria
Notes: Give student example and help student to read & understand Project Plan and SRS.

## Slide 7: Test Plan Structure
1. Introduction
2. Define requirements for test base on acceptance criteria
3. Define test strategy base on requirements for test: test types, stage, tools
4. Define resources and responsibilities
- Define the system: hardware & software for testing
5. Define Test milestones
6. Define deliverables of test: TP, TC, TR
Notes: + TP = Test Plan
+ TC = Test Case
+ TR = Test Report

## Slide 8: Test Plan - Introduction
Purpose: Briefly about the purpose and organization of the documents
Background information: Briefly information of the project
Document reference: List all documents used to create TP
Scope of testing:
  List stages of testing
  List of test types
  List any assumptions
  Plan defects
Constraints: List any constraints on test environment, resource, schedules, test tools
Risk list: List any risks that may affect the design or execution of testing
Notes: Example of risk:
  Risks in a Computer Environment: Inability to control technology, Incorrect Entry of Data
  Risks that Impact Testing: Number of Qualified Resources, Test Environment, Tools and Procedures, New Technology
Note: If testers find new risk (affect test) that hasn’t defined in project plan yet then they must inform PL to update Project Plan. (PL = Project Leader)

## Slide 9: Test Stages - Types
Test Stage: The stages in which the test will be executed
  Unit test
  Integration test
  System test
  Acceptance test
Test Types: all Types of test to execute:
  Function test
  User interface test
  Performance test
  Security and Access Control Testing
  Regression Testing
  ….

## Slide 10: Test Plan – Requirement for test
List items that have been identified as targets for testing
  Functional requirements
  Non-functional requirements
List of features and functions not to be tested
Notes: Divide mainly to 2 type: functional requirements and non-functional requirement

## Slide 11: Functional Requirement
Things that a system has to do related to business flow
Example:
  Do a calculation: add, new, edit, delete functions
  Make a decision: check user right
  Make a report
Notes: Make a decision: a kind of security test

## Slide 12: Non-functional Requirement
The qualities that a system has to have
  Performance: response time
  Security: access right
  Usability: to learn using
  Maintainability: to locate and fix bugs of operational system
  Flexibility:
  Reliability:
Constraints on the test process
Notes: Example:
Performance requirement: response time of a specific function or module
Security:
  Protect from out-site (Ex: IMJ- SRS-requirement: Do following methods to against crack from out site)
        1. Buffer Overflow
        2. Cross Site Scripting
        3. Parameter Manipulation
        4. Backdoor & Debug Options
        5. Forceful Browsing
        6. Session Hijacking／Replay
        7. Path Traversal
        8. SQL Injection
        9. OS Command Injection
        10. Client Side Comment
        11. Error Codes）
  Decode private information
  Database security requirement: ex: system must do not contain the function, service that will not be used, account access, password setup, etc
Usability: (PT_LMS project requirement)
  The requirement is to facilitate easy of use, clear and simple interface.
  The user interface will use PT ‘look and feel’ (colours, fonts, logos) of current PT intranet, web site and CRM system.
Maintainability:
  Easy change system parameters
  System can run a week with no error (ex: PT current processes between seven and eight thousand direct debit payments per month. The system must be capable of processing in excess of 80,000 payments per month)
  Constraints on the test process: using a template or process that is provided by customer

## Slide 13
Objective: what needs to be ensured
Technique: how testing will be executed
  What will be tested
  The major actions to be taken during test execution
  The methods used to evaluate the results
Completion Criteria:
  Identify acceptance criteria for product quality
  Identify when the testing is successfully executed
Special Considerations:
  Identify any influences/dependencies which may impact/ influence the testing described in Test strategy.
  Criteria to stop testing (UT not good/meet requested Test coverage/…)
Test Strategy: General

## Slide 14: Function Testing
Objective: Ensure proper target-of-test functionality, including navigation, data entry, processing, and retrieval
Technique: based on black box techniques
  Verifying the application and its internal processes by interacting with the application via the Graphical User Interface (GUI)
  Analyzing the output or results
Completion Criteria:
  All planned tests have been executed
  All identified defects have been addressed

## Slide 15: Function Testing (cont…)
Special Considerations: Identify or describe those items or issues (internal or external) that impact the implementation and execution of function test:
  Test database
  Criteria to stop testing (UT not good/met requested Test coverage/…)

## Slide 16: User Interface Testing
Objective:
  Verify navigation (iE, Netscape)
  Verify using of access methods (tab keys, mouse movements, accelerator keys)
  Window objects and characteristics, such as menus, size, position, etc
Technique:
  Create or modify tests for each window to verify proper navigation and object states for each application window and objects
Completion Criteria:
  Each window successfully verified to remain consistent with prototype version or within acceptable standard
Notes: We have a guideline to write test case for GUI. More detail in TC trainning

## Slide 17: Data and Database Integrity Testing
Objective:
  Ensure database access methods and processes function properly and without data corruption
Technique:
  Check the returned data to ensure that the correct data was retrieved for the correct transaction
  Check the database to ensure the data has been populated as intended, all database events occurred properly
Completion Criteria:
  All database access methods and processes function as designed and without any data corruption
Notes: Whenever there is a requirement about integrating data and database so this test type is using
Ex: When your project have a requirement that you have to integrate your database with data from customer so this test type is using
Technique: actually to ensure that the integration is successful or not, testers must regression test all the system base on written test cases

## Slide 18: Business Cycle Testing
Objective:
  Ensure proper target-of-test and background processes function according to required business models and schedules
Technique:
  All functions that occur on a periodic schedule will be executed or launched at the appropriate time
  Testing will include using valid and invalid data
  Each business rule is properly applied

## Slide 19: Performance Profiling
Objective: verify performance requirements have been achieved
  Response time
  Transaction rates
  Other time-sensitive requirements are measured and evaluated
Technique:
  Use Test Procedures developed for Function Testing or Business Cycle Testing
  Modify data files to increase the number of transactions or the scripts to increase the number of iterations each transaction occurs
Completion Criteria:
  Single Transaction: Successful completion of the test scripts without any failures and within the expected or required time allocation per transaction
  Multiple transactions: Successful completion of the test scripts without any failures and within acceptable time allocation
Notes: Check response time of a single transaction or multi transaction with provided CM

## Slide 20: Load Testing
Objective:
  Verify performance behavior time for designated transactions or business cases under varying workload conditions
Technique:
  Use tests developed for Function or Business Cycle Testing
  Modify data files to increase the number of transactions or the tests to increase the number of times each transaction occurs
Completion Criteria:
  Multiple transactions or multiple users: Successful completion of the tests without any failures and within acceptable time allocation
  Performed on a dedicated machine or at a dedicated time
Notes: Ex: there is a requirement of specific number of concurrent users running

## Slide 21: Stress Testing
Objective: verify functions work without error under the following stress conditions:
  Little or no memory available on the server (RAM)
  Maximum actual or physically capable number of clients connected or simulated
  Multiple users performing the same transactions against the same data or accounts
Technique:
  Use tests developed for Performance Profiling or Load Testing
  To test limited resources, tests should be run on a single machine, and RAM on server should be reduced or limited
Completion Criteria: Get the specific the limited resources, the min, max number of transactions or concurrent users that make application run fail
Notes: Ex: there is a requirement to
Define the min, max concurrent users can perform a function
Define the min configuration that system can run, ect

## Slide 22: Volume Testing
Objective:
  Test with large amounts of data to determine if limits are reached that cause the software to fail
Technique:
  Data and database integration
  Insert data (by manual/tools/scripts)

## Slide 23: Security and Access Control Testing
Application-level Security
  Check user right: verify that an actor/user can access only those functions or data if they have right
System-level Security
  Verify that only those users granted access to the system are capable of accessing the applications and only through the appropriate gateways
  Check privilege of users
Notes: Example: one user cannot log in system from 2 machines

## Slide 24: Regression Testing
Objective:
  Validate modified parts of the software, to make sure that the modification does not cause errors in other parts
Technique:
  Reuse the set of test cases from an existing test suite to test a modified module

## Slide 25: Test Tool
List test tools will be employed for this project
  Tool for log defects/bugs
  Load test tool
  Performance test tool
  Automatic generated data tool
  Tools are used for Graphic test
Common Test tools:
  Eye Dropper: for colors
  VRuler: to measure the distances
  Unit Test tools: MAULA, JUnit, NUnit, …
  Function test tools: Rational Robot test, Ruby-Watir
  Load test: Rational Load test, OpenSTA

## Slide 26: Test Plan - Resource
Human resource: Test Leader, Testers, infrastructure management
  Define worker/doer
  Specific responsibilities/comments
System: list of required software, hardware requirements
  Server
  Client
  Database server
Notes: Note: testing environment must be listed and if the real testing environment is different with the required testing environment then it should be listed:
Testing environment as customer’s require (software and hardware)
The real testing environment

## Slide 27: Test Plan - Estimation
Two techniques for estimation covered by ISTQB:
  Metrics-based: involves analyzing metrics from past projects and from industry data
  Expert-based: involves consulting the people who will do the work and other people with expertise on the tasks to be done

## Slide 28: Metric-based Estimation
Can be as simple or sophisticated as you make it
The simplest approach is to ask:
  How many testers do we typically have per developer on a project?
  Classifying the project in terms of size (small, medium or large) and complexity (simple, moderate or complex) and then seeing on average how long projects of a particular size and complexity combination have taken in the past
  Another approach: look at the average effort per test case in similar past projects and to use the estimated number of test cases to estimate the total effort

## Slide 29: Expert-based Estimation
Asking the individual contributors and experts involves working with experienced staff members to develop a work-breakdown structure for the project
Called 'bottom up' estimation because you start at the lowest level of the hierarchical breakdown in the work-breakdown structure - the task - and let the duration, effort, dependencies and resources for each task add up across all the tasks

## Slide 30: Test Estimation - Reality
Work Break Down:
  List all requirement for test (functional and non functional)
  Divide requirement for test into 3 category of complexity: simple, average, complex
  For each category, input estimated effort for test tasks: study requirement, create test case, test data, etc.
  Add effort for test plan and other management works (if have)
Notes: Based on ISTQB book

## Slide 31: Test Estimation - Reality
Historical Data:
  Based on effort rate of testing/project size
  Based on domain
  Based on market: different market -> different rates
  Got total effort for test
  Estimate for each tasks of test milestone

## Slide 32: Test Plan - Milestones
Milestone name:
  Test planning
  Test design
  Test execution
  Test evaluation
Effort: in person-day (pd)
Start date
End date
Notes: Milestone name: base on commitment with customer (the document which will be released) and Company’s process (TP, TC, etc)
Effort: base on the fact to estimate, do not only use the effort that PL estimate for milestone.
Do not base on calendar effort to apply the effort for each milestone, ex: as plan in PP, we can start creating TP from 10.Dec.05 to 12.Dec.05, some people set effort of creating TP is 2MD and start date is 10.Dec.05 and end date is 12.Dec.05
Start date: Not only base on the project plan but also base on the process, ex: when Project plan and SRS finish then tester can create TP so the start date of creating TP can be right after the day that got PP and SRS
End date: If we have to Project plan, one for customer and one for internal then we should keep the end date of each test milestone the same as internal project plan.

## Slide 33: Test Plan - Deliverables
Product deliverable name
  Test Plan
  Test Cases
  Test Report
Deliverable date
Delivered by: Tester/ Test Leader
Delivered to: Test Leader/ PTL/QA
Notes: PTL = Project Team Leader or Project Technique Leader
QA = Quality Assurance

## Slide 34: TP Review Checklist
Who will use TP checklist?
Why do have to use TP Review checklist?
  Check template of TP
  Check required information in TP
Template
Notes: TP = Test Plan

## Slide 35: Resources & references
Resources
  Template_Test Plan.doc
  Checklist_Test plan review.xls
References:
  Foundations of Software Testing.pdf
  Guideline_Software Testing.pdf
  Process_Test.pdf

## Slide 36
QUESTIONS AND ANSWERS